## Slide 1: Navigating Project Success: Waterfall vs. Agile-Scrum Approaches
A Comparative Analysis With A Focus on Scrum-Agile Roles and SDLC Phases
Presented by: Gonzalo Patino
Date: February 20, 2024
Organization: SNHU travel

## Slide 2: Introduction
The aim of this presentation is to explore and contrast the Waterfall and Agile methodologies to inform project management and development strategy decisions

## Slide 3: Overview of Waterfall and Agile Approaches
Waterfall Model: Linear, sequential approach. It requires completion of one phase before starting the next.
Agile Methodology: Emphasizes iterative development, flexibility, and customer feedback
Comparison: Agile allows adaptation to changes quickly, whereas Waterfall is structured but less flexible.
(Schwaber & Sutherland, 2020).

## Slide 4: Roles on a Scrum-Agile Team
Product Owner: Manages product backlog, communicates with customer and the scrum team, ensuring project aligns with user needs and company goals (Cobb, 2015)
Scrum Master: Guides team in Agile practices, removes impediments, and ensures team cohesion.
Development Team: Cross-functional team members responsible for delivering potentially shippable product increments each sprint ((Rubin, 2012).
Importance: Effective collaboration between roles is crucial for Scrum's success.

## Slide 5: SDLC Phases in an Agile Approach
Sprint Planning: Teams prioritize tasks and define sprint goals; setting the stage for what will be accomplished in the upcoming sprint (Schwaber & Sutherland, 2020).
Daily Stand-up: Short daily meetings to discuss progress, plan the day, and identify any impediments to progress (Schwaber & Sutherland, 2020).
Sprint Review: At the end of each sprint, the team reviews the work completed and adjusts the backlog as needed. This phase encourages feedback and adaptation (Rubin, 2012).
Sprint Retrospective: The team reflects on the past sprint to identify successes and areas for improvement, aiming to enhance productivity and quality in future sprints (Rubin, 2012).
Backlog Refinement: This is an ongoing process where the product backlog items are reviewed and revised. It is a continuous effort to ensure clarity, relevance, and priority of backlog items for future sprints (Rubin, 2012).
Continuous Integration/Deployment: Regular integration of code changes into a shared repository, followed by automated testing and deployment. (Ambler, 2012).
Comparison with Waterfall: Agile's iterative approach contrasts with Waterfall's linear phase progression. This offers flexibility to adapt to changes and incorporate feedback throughout the development process.

## Slide 6: Choosing Between Waterfall and Agile
Project Requirements and Scope:
Waterfall is ideal for projects with fixed, well-defined, static requirements
Scrum-Agile is designed for projects where requirements may evolve or are not fully known at the outset (Rubin, 2012).
Customer Involvement:
Waterfall engages customers mainly at milestones or project completion (Leffingwell, 2011).
Scrum-agile promotes continuous customer feedback and iteration (Schwaber & Sutherland, 2020).
Risk and Uncertainty Management:
Waterfall may struggle with the late discovery of issues due to its sequential nature
Scrum-agile facilitates early and ongoing assessment of risks and uncertainties, allowing for quick adaptation (Rubin, 2012).

## Slide 7: Choosing Between Waterfall and Agile(continues)
Project Size and Complexity:
Waterfall can be easier to manage for smaller, less complex projects with clear outcomes
Scrum-Agile excels in managing complex projects with multiple variables and changing scopes (Rubin, 2012).
Dealing with Uncertainty:
Waterfall's linear approach may not efficiently handle evolving requirements or unexpected changes (Leffingwell, 2011)
Scrum-Agile's iterative process embraces change. As a result, it makes it highly effective in uncertain or fast-changing environments
Team Dynamics:
Waterfall suits teams that prefer clear directives and less frequent changes
Scrum-agile thrives with collaborative, adaptive teams that can quickly respond to feedback and change (Schwaber & Sutherland, 2020).

## Slide 8: Conclusion
When we look at Waterfall and Agile Scrum, we see that choosing one depends on the project's needs. The Waterfall approach is straightforward and goes sequentially or step by step, which is a keystone for projects that do not change much and where everyone is aware of what is required from the start. It is all planned out in advance.
Agile-Scrum, on the other hand, is more suitable for projects that might change along the way. It lets teams work in short bursts and make changes as they go, based on feedback. This means they can adjust easily and ensure what they're working on is really what brings the most value to the customer.
While Waterfall can work well for some projects, Agile-Scrum is often better for fast-moving projects where being able to adapt quickly is important. It is all about working together closely and making sure the result is beneficial for the end user.

## Slide 9: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Retrieved from https://www.scrumguides.org/
Rubin, K. S. (2012). Essential Scrum: A Practical Guide to the Most Popular Agile Process. Addison-Wesley.
Ambler, S. W. (2012). Agile Modeling: Effective Practices for eXtreme Programming and the Unified Process. John Wiley & Sons.
Leffingwell, D. (2011). Agile Software Requirements: Lean Requirements Practices for Teams, Programs, and the Enterprise. Addison-Wesley.